Password Manager

CS50 Final Project Roadmap

Built on your existing code — 4 phases to a complete password manager

# Overview

This roadmap builds directly on your existing password manager code, which already has: strong password generation, password validation, Fernet encryption, and a change-password flow. Each phase below adds one major layer of functionality.

What you already have: strong_password(), valid_password(), encryption() with Fernet, change_password() flow, and a login loop with hints. These all transfer over.

# Phase Roadmap

| Phase 1 — Fix Encryption & Add Persistence | ~1-2 days |
| --- | --- |
| Goal | Make encryption reusable and save credentials to disk |
| Key management | Generate a Fernet key once, save to key.key file. Load it on every run instead of regenerating — otherwise you can never decrypt saved data. |
| Master password | Derive the encryption key from a master password using PBKDF2HMAC (from cryptography library) so users don't need to manage a key file. |
| Vault file | Save credentials as encrypted JSON to vault.json. Structure: {site, username, encrypted_password}. Load and decrypt on startup. |
| Files | vault.py — handles all load/save/encrypt/decrypt logic |

| Phase 2 — Core CRUD Operations | ~2-3 days |
| --- | --- |
| Goal | Add, view, update, and delete credential entries |
| Add entry | Prompt for site, username, and password (or auto-generate one). Encrypt and append to vault. |
| View entries | List all saved sites. Let user select one to reveal username and decrypted password. |
| Update entry | Re-use your existing change_password() logic adapted for vault entries. |
| Delete entry | Confirm before deleting. Remove from in-memory list and re-save vault. |
| Search | Filter entries by site name keyword — essential once you have 10+ entries. |
| Files | main.py — CLI menu loop; vault.py — updated with CRUD methods |

| Phase 3 — Security Hardening | ~1-2 days |
| --- | --- |
| Goal | Make it actually secure before calling it done |
| Hide passwords | Use pwinput (you already have this) when displaying passwords — or copy to clipboard with pyperclip instead of printing to screen. |
| Session lock | Lock the vault after 3 failed master password attempts. Add a configurable auto-lock timeout. |
| Password strength | Score passwords on entry (length, variety, entropy). Warn if a saved password is weak. |
| No plaintext logs | Ensure passwords are never written to console history, logs, or temp files in plaintext. |
| Files | auth.py — master password and session logic; utils.py — strength scorer |

| Phase 4 — Polish & Stretch Goals | ~2-3 days (optional) |
| --- | --- |
| Goal | Turn it into something impressive for CS50 submission |
| Flask web UI | Wrap your CLI logic in a simple Flask app with login page, dashboard table, and add/edit forms. Much more impressive for a demo. |
| Export/import | Export vault to encrypted CSV for backup. Import from common password manager formats. |
| Password history | Track previous passwords per entry so you can't reuse them (you started this in your change_password() logic). |
| Categories/tags | Group entries by category (social, banking, work) for easier navigation. |
| Files | app.py (Flask) or keep as CLI — your choice based on time |

# Recommended File Structure

password_manager/

├── main.py          # CLI menu loop and entry point

├── vault.py         # Load, save, encrypt, decrypt the vault

├── auth.py          # Master password, session, lock logic

├── utils.py         # strong_password(), valid_password() (from your code)

├── vault.json       # Encrypted credentials (auto-generated)

└── key.key          # Encryption key (never share or commit this)

# CS50 Submission Tips

- Add key.key and vault.json to .gitignore — never commit secrets to GitHub

- Record a 2-minute demo video showing: login, add entry, view entries, generate password, and the encryption in action

- In your README, explain the security model — why PBKDF2 matters, what Fernet provides

- Reference your original code in the write-up to show how the project evolved

- The easter egg (h3110 w0r1d!!) is a nice touch — keep it or make a new one

Good luck — you have a solid foundation to build on.